PrediCarb

News-Arbitrage Engine

Product Requirements Document  —  v1.0

Module: NAE | Status: Draft | Owner: PrediCarb Core Team

| Phase 1 Research Phase | Phase 2 Backtest Phase | Phase 3 Simulation Phase | Phase 4 Live Trading |
| --- | --- | --- | --- |

# 1. Executive Summary

The News-Arbitrage Engine (NAE) is a standalone, self-contained subsystem of the PrediCarb platform. Its core thesis is that information asymmetry exists between the moment a major news event is published and the moment Polymarket prediction-market prices fully adjust to reflect that information. By systematically identifying, quantifying, and acting on this lag, NAE aims to generate consistent alpha.

The subsystem is structured into three sequential phases — each acting as a gate for the next — and a fourth live-trading module that is only activated once the prior phases provide statistically sound evidence of edge.

Core Hypothesis A time-indexed news signal extracted from a single high-quality journal (e.g., Reuters, FT, AP) contains statistically significant predictive power over Polymarket price movements within a defined reaction window (0–120 minutes post-publication). This edge can be captured systematically.

# 2. Problem Statement

Polymarket is a decentralised prediction market where prices reflect crowd-aggregated probability estimates. Unlike centralised exchanges, price discovery on Polymarket is:

- Driven by a heterogeneous crowd (not professional market-makers)

- Subject to attention lag: prices update only when a participant reads the news and decides to trade

- Illiquid for large orders, making small, targeted positions viable

- Structurally opaque — no consolidated order book feed, no direct news feed integration

The consequence is that after breaking macro news (geopolitical events, OPEC decisions, central bank actions, elections), Polymarket prices on correlated markets move with a measurable delay. This delay is the exploitable signal.

# 3. Scope & Boundaries

## 3.1 In Scope

- Single primary journal ingestion pipeline (user-configurable; default: Reuters RSS/API)

- Polymarket historical CLOB data ingestion and storage

- Quantitative research module: event detection, price-lag correlation analysis

- Backtesting engine: signal-to-trade simulation on historical data

- Forward simulation: paper-trading with real-time data, no capital at risk

- Live execution module: real Polymarket trades via API, gated by simulation results

- CLI-first interface; no frontend in Phase 1

## 3.2 Out of Scope (v1)

- Multi-journal ensemble models

- Sentiment NLP beyond keyword/entity classification

- Markets other than Polymarket (Manifold, Metaculus, Kalshi not in v1)

- Options or leverage products

- Mobile or web dashboard UI

# 4. System Architecture

NAE is a Python-first system with four loosely-coupled layers communicating via a shared local data store (SQLite + Parquet files).

| Layer | Responsibility |
| --- | --- |
| 1. Ingestion | Fetches + normalises news events and Polymarket CLOB snapshots into time-indexed records |
| 2. Research | Runs statistical analysis to measure news-to-price lag; outputs edge reports |
| 3. Strategy | Encodes edge into deterministic trading rules; backtests and simulates |
| 4. Execution | Places live Polymarket orders via API based on real-time signal triggers |

# 5. Phase 1 — Research & Edge Validation

Goal: Determine whether a statistically significant, exploitable lag exists between news publication and Polymarket price adjustment.

## 5.1 Data Sources

| Source | Data Type | Access Method |
| --- | --- | --- |
| Reuters (default journal) | Timestamped news articles, entity tags | RSS feed / Reuters Connect API |
| Polymarket CLOB API | Order book snapshots, trade history | REST API (public, rate-limited) |
| Polymarket Gamma API | Market metadata, resolution criteria | REST API (public) |
| GDELT (optional) | Global event database for event validation | BigQuery public dataset |

## 5.2 Research Pipeline Steps

- Step 1 — Event Catalogue: Pull all Reuters articles tagged with relevant entities (OIL, IRAN, OPEC, FED, ELECTION, WAR) for a configurable historical window (default: 24 months)

- Step 2 — Market Mapping: For each news category, identify all Polymarket markets with matching resolution criteria (e.g., 'Will oil exceed $X?' maps to OIL events)

- Step 3 — Price Series Extraction: Extract 1-minute resolution price series from the Polymarket CLOB API for each mapped market, aligned to UTC timestamps

- Step 4 — Lag Measurement: For each (article, market) pair, compute the price change in windows of [0-5min, 5-15min, 15-30min, 30-60min, 60-120min] post-publication

- Step 5 — Statistical Testing: Run t-tests and Mann-Whitney U tests against a null distribution (same windows on random non-event times) to establish significance

- Step 6 — Edge Report: Output a ranked table of (market category, lag window, effect size, p-value, sample size)

## 5.3 Go/No-Go Criteria for Phase 2

Phase Gate At least 3 market categories must show: p-value < 0.05, Cohen's d > 0.3 (small-medium effect), and a minimum of 30 qualifying events in the historical sample. If this bar is not met, the project halts and the research assumptions are revisited.

# 6. Phase 2 — Backtesting Engine

Goal: Simulate what a mechanical trading strategy based on the Phase 1 signals would have returned on historical data, with realistic friction modelling.

## 6.1 Strategy Definition

- Signal: Article published in target journal + entity tag matches active category watchlist

- Entry: Buy YES or NO on the matched Polymarket market at the prevailing mid-price at T+N minutes (N configurable, default: 2 min after article publish time)

- Exit: Fixed-time exit at T+M minutes (M configurable, default: 60 min), or at probability > 0.90 / < 0.10

- Position size: Fixed fractional Kelly sizing, capped at 2% of simulated bankroll per trade

- Markets: Only markets with >$10k open interest and >30 days to resolution are eligible

## 6.2 Friction Modelling

A backtest without realistic friction overstates edge. The engine must account for:

- Spread cost: Estimated at 1.5% of mid-price (conservative for Polymarket)

- Slippage: Simulated as 0.5% for orders < $500, scaling up to 2% for orders < $2000

- Latency: Simulate article detection lag of 60–180 seconds (uniform random), reflecting real-world polling delay

- Liquidity filter: Skip any trade where simulated order would move the mid-price by more than 1%

## 6.3 Output Artefacts

- Equity curve (CSV + PNG) over the backtest period

- Per-trade log with entry/exit price, P&L, friction costs

- Summary statistics: Sharpe ratio, max drawdown, win rate, average trade duration

- Sensitivity analysis: Results across different N/M parameter combinations (heatmap)

## 6.4 Go/No-Go Criteria for Phase 3

Phase Gate Backtest Sharpe ratio > 1.0 after friction, max drawdown < 25%, and positive expected value per trade across at least 2 distinct market categories. Walk-forward validation must confirm results hold on an out-of-sample period (last 6 months withheld from Phase 1).

# 7. Phase 3 — Forward Simulation (Paper Trading)

Goal: Run the strategy in real-time on live Polymarket data and real news feeds, with no capital at risk, for a minimum of 30 days.

## 7.1 Architecture

- News poller: Continuously polls the journal RSS feed every 60 seconds

- Signal classifier: Runs entity extraction (spaCy NER + keyword rules) on each new article to classify event type

- Market matcher: Queries Polymarket Gamma API to find open markets matching the event classification

- Trade logger: Records simulated entry/exit in local SQLite database with full audit trail

- Live P&L dashboard: CLI output showing running Sharpe, drawdown, and open positions

## 7.2 Performance Monitoring

| Metric | Target (Simulation Period) |
| --- | --- |
| Signal trigger rate | > 3 qualifying events per week |
| Simulated win rate | > 52% |
| Average time-to-price-move | < 45 minutes post-article |
| Drawdown (paper) | < 20% of simulated bankroll |
| Sharpe (30-day rolling) | > 0.8 (lower bar vs backtest due to short window) |

## 7.3 Go/No-Go Criteria for Phase 4

Phase Gate 30 days minimum simulation with at least 20 triggered trades. Simulated Sharpe > 0.8, win rate > 52%, and no structural degradation versus backtest expectations. Final go/no-go is a manual human review, not automated.

# 8. Phase 4 — Live Execution

Goal: Execute real trades on Polymarket using real capital, gated by all prior phase validations.

## 8.1 Execution Module

- Interfaces with Polymarket CLOB API (authenticated) to place limit orders

- Order type: Limit orders only — no market orders to avoid slippage

- Pre-trade checks: Liquidity filter, max position size, drawdown circuit breaker

- Post-trade logging: Full audit trail in SQLite with timestamps, fills, and fees

- Kill switch: Single-command CLI flag to halt all trading immediately

## 8.2 Risk Controls

| Control | Parameter |
| --- | --- |
| Max position size | 2% of bankroll per trade |
| Max daily loss | 5% of bankroll — auto-halt if breached |
| Max open positions | 5 concurrent positions |
| Market age filter | Only markets > 7 days old, > 30 days to resolution |
| Liquidity minimum | $10,000 open interest; $1,000 available at best bid/ask |
| Drawdown circuit breaker | 20% peak-to-trough — manual reset required |

# 9. Technical Requirements

## 9.1 Stack

| Component | Technology |
| --- | --- |
| Language | Python 3.11+ |
| Data storage | SQLite (metadata + trade log), Parquet (price series) |
| NLP / NER | spaCy (en_core_web_sm) + custom keyword rules |
| Statistical analysis | scipy.stats, numpy, pandas |
| Backtesting framework | Custom engine (no Backtrader — too opinionated for PM markets) |
| Scheduling | APScheduler or simple asyncio polling loop |
| Configuration | TOML config file (pyproject-style) |
| Logging | Python logging module, structured JSON output |
| Testing | pytest + hypothesis (property-based tests for strategy logic) |

## 9.2 Project Structure

nae/

- ingestion/    — news_poller.py, polymarket_client.py, normaliser.py

- research/     — event_catalogue.py, lag_analysis.py, edge_report.py

- strategy/     — signal_classifier.py, position_sizer.py, rules.py

- backtest/     — engine.py, friction.py, reporter.py

- simulation/   — paper_trader.py, monitor.py

- execution/    — order_manager.py, risk_controls.py, kill_switch.py

- data/         — SQLite DB, Parquet price series (gitignored)

- config/       — nae.toml (journal URL, market categories, risk params)

- tests/        — unit + integration tests per module

# 10. Claude Code — Enhanced Implementation Prompt

The following is the verbatim enhanced prompt to be used when initiating this project in Claude Code:

CLAUDE CODE PROMPT — NAE Module (PrediCarb) ──────────────────────────────────────────────────────────── You are building the News-Arbitrage Engine (NAE) — a Python module inside the PrediCarb project. The system exploits the measurable time lag between breaking news publication and Polymarket prediction-market price adjustment. Architecture: 4-phase pipeline (Research -> Backtest -> Simulation -> Live). Each phase gates the next via quantitative criteria. Build one phase at a time. Never skip ahead. BEGIN WITH PHASE 1: 1. Scaffold the full project structure under nae/ as specified in the PRD. 2. Implement ingestion/news_poller.py: Poll a configurable Reuters RSS feed every 60s. Parse articles into a normalised schema: {id, published_at (UTC ISO), title, body_text, entities: [{name, type}], raw_url}. Persist to SQLite table 'news_events'. 3. Implement ingestion/polymarket_client.py: Fetch historical CLOB price series for a list of market slugs via the Polymarket REST API. Store 1-minute OHLCV snapshots as Parquet files keyed by market slug and date. 4. Implement research/lag_analysis.py: For each (news_event, market) pair, compute the mid-price percentage change in 5 configurable post-event windows. Output a DataFrame with columns: [event_id, market_slug, window_minutes, price_change_pct, is_directional_match]. 5. Implement research/edge_report.py: Run Mann-Whitney U tests comparing price_change_pct distributions for event vs non-event windows. Output a ranked markdown table: [category, window, p_value, effect_size_d, n_events, mean_move_pct]. CONSTRAINTS: - All timestamps must be UTC. No timezone-naive datetimes anywhere. - Config via config/nae.toml (no hardcoded URLs, thresholds, or slugs). - Every module must have a corresponding test file under tests/ with at least 3 unit tests. - Use type hints throughout. Pass mypy --strict. - API rate limits: Polymarket allows 10 req/s. Implement exponential backoff. - Phase 1 gate check: After running edge_report.py, print whether Phase 2 go/no-go criteria are met (p < 0.05, Cohen d > 0.3, n >= 30 for >= 3 categories). Ask clarifying questions only about ambiguous data schema decisions. Proceed autonomously on all implementation choices.

# 11. Milestones & Timeline

| Milestone | Deliverable | Target |
| --- | --- | --- |
| M1 — Phase 1 complete | Edge report with go/no-go decision | Week 2 |
| M2 — Phase 2 complete | Backtest equity curve + sensitivity heatmap | Week 4 |
| M3 — Phase 3 start | Paper trading goes live | Week 5 |
| M4 — Phase 3 complete | 30-day simulation report | Week 9 |
| M5 — Phase 4 (optional) | First live trade executed | Week 10+ |

# 12. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| No detectable lag exists in historical data | Medium | Phase 1 gate prevents wasted effort on phases 2-4 |
| Polymarket API rate limits block data collection | High | Implement caching layer; collect data incrementally over multiple days |
| Strategy degrades in live trading (backtest overfit) | Medium | Walk-forward validation in Phase 1; conservative friction assumptions |
| Regulatory or ToS risk on Polymarket (jurisdictional) | Low-Medium | Legal review before Phase 4; Phase 1-3 have zero capital exposure |

# Appendix — Key API References

- Polymarket CLOB API: https://docs.polymarket.com (REST, public endpoints)

- Polymarket Gamma API: https://gamma-api.polymarket.com

- Reuters RSS: https://feeds.reuters.com/reuters/topNews

- GDELT BigQuery: gdelt-bq.gdeltproject.org

This document is a living specification. Update version number and changelog on any structural change.